SR UNIVERSITY

SCHOOL OF CS&AI — DEPARTMENT OF CSE

SOFTWARE ENGINEERING AND SYSTEM DESIGN (24CS301PC311)

ASSIGNMENT 05 / 12: AGILE / SCRUM SIMULATION REPORT

Case Study 1: Online Food Ordering Application

Student Full Name

M. Hemavardhan

Hall Ticket Number

2403A51422

Course Code & Title

24CS301PC311 — Software Engineering and System Design

Academic Year & Semester

2026–2027 | III Year / I Semester (III/I SEM)

Curriculum Regulation

R24

Department & School

Dept. of CSE | School of CS&AI | SR University

Course Coordinator

Dr. N. Sharmila Banu

Course Instructor

Dr. Asha S

GitHub Repository

https://github.com/Mhemavardhan/2403a51422-sesd-assignment-5

1. Executive Summary & Problem Statement

This assignment report delivers a comprehensive Agile/Scrum simulation for Case Study 1: Online Food Ordering App from the official SESD Assignment 5 specification. The project designs and delivers a full-stack solution called FoodSwift, allowing campus students and faculty to browse restaurants, explore categorized menus, manage a shopping cart, simulate digital payments, and track orders through a live 5-stage progression stepper.

2. Product Backlog & User Stories

Using Planning Poker relative estimation with the Fibonacci sequence (1, 2, 3, 5, 8), the Product Backlog was partitioned into 5 core user stories and 12 sub-issues totaling 26 Story Points, directly recreating the reference assignment workflow.

Issue #

Type

Title / User Story

Priority

Points

Iteration

Status

#1

Epic

Customer Login and Registration

High

3

Iteration 1

In Progress

↳ #7

Task

Create Login UI

High

1

Iteration 1

In Progress

↳ #8

Task

Create Username Field

High

1

Iteration 1

Todo

↳ #9

Task

Create Password Field

High

1

Iteration 1

Todo

↳ #10

Task

Implement Login Validation

High

1

Iteration 1

Testing

↳ #11

Task

Display Error Message

Medium

1

Iteration 1

Todo

↳ #12

Task

Test Login

High

1

Iteration 1

Todo

#3

Epic

Browse Restaurants and Menus

High

5

Iteration 1

Todo

↳ #13

Task

Create Restaurant Page

High

1

Iteration 1

Todo

↳ #14

Task

Display Restaurants

High

1

Iteration 1

Todo

↳ #15

Task

Create Menu Page

High

1

Iteration 1

Todo

↳ #16

Task

Display Food Items

High

1

Iteration 1

Todo

↳ #17

Task

Display Food Prices

Medium

1

Iteration 1

Todo

↳ #18

Task

Test Menu

High

1

Iteration 1

Todo

#4

Epic

Shopping Cart

High

5

Iteration 2

Todo

#5

Epic

Online Payment (Mock Gateway)

High

8

Iteration 2

Done

#6

Epic

Order Tracking

Medium

5

Iteration 3

Todo

3. Sprint Schedules & Increments

•	
      Iteration 1 (Oct 14 – Oct 27): Foundation sprint delivering customer authentication with salted SHA-256 hashing and restaurant/menu browsing.

•	
      Iteration 2 (Oct 28 – Nov 10): Ordering sprint delivering dynamic shopping cart management and mock digital payment processing.

•	
      Iteration 3 (Nov 11 – Nov 24): Quality & tracking sprint delivering real-time 5-stage order status tracking, automated test verification, and documentation.

4. Automated Test Verification

All automated unit and integration tests executed cleanly with 100% pass rate in 0.008 seconds:

test_01_database_tables_exist: PASS

test_02_password_hashing_security: PASS (Salted SHA-256 confirmed)

test_03_default_seeded_restaurants: PASS (4 restaurants, 16 menu items)

test_04_user_registration_and_authentication: PASS

test_05_cart_and_mock_checkout: PASS (Subtotal, delivery, mock payment verified)

test_06_order_tracking_progression: PASS (5 stages verified: Placed -> Delivered)

Total: 6 Passed, 0 Failed. Status: 100% OK

5. Student Verification & Sign-Off

Student Name: M. Hemavardhan

      Hall Ticket Number: 2403A51422

      Subject: Software Engineering and System Design (SESD)

      Institution: SR University, Warangal